# Change record CHG-8903 - Increase payment-api database connection pool

## Summary

Raise the production connection pool size of payment-api from 5 to 50 and add a CI policy check that blocks pool sizes below 20 in production Helm values. This is corrective action item 1 from the INC-2041 postmortem.

## Classification

Type: Normal change. Risk: Medium. Priority: P2. Requested by: payments team. CAB approval: approved on 2026-10-21 by the Change Advisory Board (chair: M. Silva).

## Implementation plan

1. Merge PR 2311 updating values-production.yaml (pool_size: 50).

2. Deploy payment-api 2.14.1 through the standard pipeline with a 10 percent canary for 30 minutes.

3. Verify database connection count stays below 60 percent of the RDS maximum.

4. Promote to 100 percent.

## Backout plan

Roll back to payment-api 2.13.2 with kubectl rollout undo. Expected backout time: 5 minutes. No data migration is involved.

## Schedule

Maintenance window: 2026-10-28 02:00-03:00 UTC. Implementer: p.nair. Verifier: l.chen.

## Linked records

Incident INC-2041. Problem PRB-311 (recurring connection exhaustion). Deployment DEP-1187 (cause).